1. ACTION DETAILS

OBJECTIVE 1 – REDUCE SEDIMENTATION RATES

VISION: To reduce sediment inputs to harbour and waterways to more natural levels. To significantly improve harbour water clarity and harbour flushing capacity.

TARGET: Interim – Reduce sediment inputs from tributary stream by 50% by 2121 Long-term – Reduce sediment accumulation rate in the harbour to 1mm per year by 2031 (averaged over whole harbour)

ISSUES: Excessive sedimentation rates prematurely filling both arms of the harbour, and impairing harbour and stream ecology, impacting recreational use, and contributing to harbour pollution. There is a cumulative impact on harbour of sediment from bulk earthworks and building sites within harbour catchment, and from erosion-prone rural land and streambanks Marine sand banks are reducing the recreational use of some areas and have potentially adverse on the flushing capacity of the harbour There is a cumulative impact of harbour developments and structures on harbour flows, flushing and sediment transport There are gaps in our knowledge of harbour sediment and flushing dynamics Pollutants are also accumulating in harbour sediments

Sediment Reduction -CURRENT ACTIVITY – completed or underway

| SA6 – Implementing Pauatahanui Vegetation Framework’s re vegetation programme |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Why do it? | Essential to reduce catchment and stream bank erosion and pollutants entering waterways from private rural land Incentivise and facilitate prudent land management Rural land owner education |  |  |  |  |
| What is involved | Free advisory and property planning assistance Preparing farm plans with land owners Subsidised fencing and planting programme |  |  |  |  |
| What do we expect to achieve? | Reduce sediment and pollutants entering waterways and harbour Improve quality of stream and harbour waters Reduce rates of sedimentation in the harbour |  |  |  |  |
| Lead agency | Assisted by | Estimated cost | Comment |  |  |
| GW & PCC | Community Groups | $70K per year | PHACCT Involvement potential |  |  |

| SA12 – Maintaining community environmental care programmes |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Why do it? | Community participation in environmental outcomes Community desire |  |  |  |  |
| What is involved | Provision of funding Dedicated staffing Advice & materials |  |  |  |  |
| What do we expect to achieve? | Environmental enhancement |  |  |  |  |
| Lead agency | Assisted by | Estimated cost | Comment |  |  |
| GW | PHACCT |  | PHACCT involvement potential |  |  |

Sediment Reduction- IMMEDIATE PRIORITY – Prioritised improvement to current activities or new activities within the next three years

| SB5– Develop a prioritised whole-of-catchment re-vegetation plan NEW |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Why do it? | To identify and plan remediation of rural sediment sources |  |  |  |  |
| What is involved | ? Includes Expanded Pauatahanui Vegetation Framework’s protection and re-vegetation programme A focus on erosion-prone land and riparian protection and re-vegetation Animal pest and weed management by land-owners, councils, DOC etc Particular focus on sub-catchments with highest sediment loads- Horokiri, Pauatahanui and Porirua stream Implementation of the Whitireia, Belmont and Battle Hill Regional Park Sustainable Land Use Plans. Belmont plan will have significant impact on Cannon's Creek and Duck Creek |  |  |  |  |
| What do we expect to achieve? | Reduce sediment and pollutants leaving rural and urban areas Minimise future development impact on biophysical condition of catchment |  |  |  |  |
| Lead agency | Assisted by | Estimated cost | Comment |  |  |
| Joint | Land owners, DOC, PHACCT | [$20Kapprox] | PHACCT comment required on draft plan |  |  |

| SB6 – Implement a targeted whole-of-catchment re-vegetation plan NEW |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Why do it? | Remediation of rural erosion and sediment sources |  |  |  |  |
| What is involved | Implementation of a targeted whole-of-catchment re-vegetation plan A prioritised planting programme Landowner liaison and assistance towards retirement, fencing and planting where appropriate |  |  |  |  |
| What do we expect to achieve? | Reduce sediment entering waterways and the harbour Improvement to stream habitat |  |  |  |  |
| Lead agency | Assisted by | Estimated cost | Comment |  |  |
| Joint | Landowners, DOC, PHACCT, community gps | 150K approx per year | Involvement of PHACCT |  |  |

| SB9 – Facilitate community environmental care programmes for priority locations |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Why do it? | Recognised way to achieve cost-effective action on the ground Fosters community ownership Taps into community desire to be involved in protection and restoration |  |  |  |  |
| What is involved | Facilitating, supporting and supplying resources to community environmental care groups |  |  |  |  |
| What do we expect to achieve? | Increased vegetation cover around the harbour, streams and other priority areas of the catchment Improved litter management Reduction in sediment and contaminants entering harbour & waterways |  |  |  |  |
| Lead agency | Assisted by | Estimated cost | Comment |  |  |
| Joint | PHACCT & other community groups | Within existing planned budget | Involvement of PHACCT |  |  |

| SB11– Plan and implement a public and business-specific education programme NEW |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Why do it? | Improve community & industry awareness, understanding and appreciation of harbour & waterways Instruct community & industry about what it can do to help harbour protection & restoration |  |  |  |  |
| What is involved | Development of an education & awareness strategy/plan Maintaining or improving harbour web pages Specific education initiatives to be considered may include the following: o Sub-catchment stream adoption for primary schools o Monitoring and research programmes for secondary and tertiary institutions o Targeted training for businesses, home owners and developers o Community planting programmes o Workshops for recreational users o Regular catchment newsletters o Education initiatives coordination o Use and effectiveness of "Drains to harbour/stream" plates on street sumps. o Use of 'artistic' avenues to promote Strategy and its values |  |  |  |  |
| What do we expect to achieve? | Reduce urban, rural and industrial sediment and contaminants entering harbour & waterways Improve visual amenity of harbour, waterways and city |  |  |  |  |
| Lead agency | Assisted by | Estimated cost | Comment |  |  |
| Joint | PHACCT | $50K (2011/12) plus $30K/yr (2012/13/14) | Involvement of PHACCT |  |  |

| SB12 – Prepare, distribute and promote public and industry guidelines NEW |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Why do it? | Advise on particular issues impacting harbour originating from urban and rural activities |  |  |  |  |
| What is involved | Developing & distributing a series of targeted guidelines |  |  |  |  |
| What do we expect to achieve? | Reduce sediment, contaminants & litter entering harbour & waterways |  |  |  |  |
| Lead agency | Assisted by | Estimated cost | Comment |  |  |
| Joint | PHACCT | $30K + $5K/yr | Involvement of PHACCT but low priority |  |  |

Sediment Reduction - MEDIUM PRIORITY – medium term activities over next 4-10 years

| SC3 –Expand the ‘Muddy Waters’ sediment education programme |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Why do it? | Raise awareness and understanding Stop sediment at source |  |  |  |  |
| What is involved | Targeted education programme |  |  |  |  |
| What do we expect to achieve? | Reduce sediment and contaminant sources |  |  |  |  |
| Lead agency | Assisted by | Estimated cost | Comment |  |  |
| GW | PHACCT | To be determined | Involvement of PHACCT through lobbying |  |  |

OBJECTIVE 2 – REDUCE POLLUTANTS

VISION: Reduce pollutant inputs to, and sediment contaminants within, Porirua Harbour and tributary streams

TARGET: Reduce faecal inputs so that 'Suitability for Recreation' beach grades improve to at least 'Good' Cap nitrogen levels in the harbour (i.e., no increase) Reduce toxicant levels in the harbour ANZEEC Sediment Quality Guidelines 'Low' thresholds, particularly from the Porirua Stream and Semple Street outfall Reduce harbour and stream litter

ISSUES: Multiple sources of pollutants – sewer and stormwater infrastructure, industrial, rural and urban. Pollutants have the highest immediate impact on cultural, aesthetic and recreational values Particular litter challenges in Onepoto Arm Limitations on kaimoana gathering for areas subject to urban stormwater run-off

| PA14 – Maintaining a foreshore litter management programme |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Why do it? | Litter management |  |  |  |  |
| What is involved | Supply and maintenance of harbour edge litter disposal facilities Regular targeted shore-edge clearance |  |  |  |  |
| What do we expect to achieve? | Reduction in foreshore litter accumulation Improved aesthetics |  |  |  |  |
| Lead agency | Assisted by | Estimated cost | Comment |  |  |
| PCC |  | $15K/yr | Involvement of PHACCT |  |  |

Pollution Reduction - IMMEDIATE PRIORITY – initiate over the next three years

| PB8 – Increase targeted application of the ‘Take Charge’ programme to the Porirua Harbour catchment |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Why do it? | Industries and commercial activities are a significant litter, sediment and pollutant source Improve compliance with regional rules for on site environmental management including discharges to land, air and water |  |  |  |  |
| What is involved | Business education and monitoring programme Targets pollution prevention, industry sectors and geographic areas |  |  |  |  |
| What do we expect to achieve? | Compliance with the regional rules for all discharges and cleaner production methods Reduce litter, sediment and pollutants entering harbour and waterways |  |  |  |  |
| Lead agency | Assisted by | Estimated cost | Comment |  |  |
| GW | PHACCT | Staff time & travel costs | Involvement of PHACCT through education |  |  |

| PB9 – Develop and implement an education programme to reduce pollutant disposal into the stormwater system |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Why do it? | Raise awareness of the impacts of stormwater pollution on waterways and harbours (e.g., paint or sump oil disposed into drains) |  |  |  |  |
| What is involved | Includes: Education kits Media releases to link domestic behaviour with harbour impacts |  |  |  |  |
| What do we expect to achieve? | Reduction in pollutants entering the stormwater network and then waterways and harbour |  |  |  |  |
| Lead agency | Assisted by | Estimated cost | Comment |  |  |
| Joint | PHACCT | Within existing planned budget | Involvement of PHACCT through “fish plates” programme |  |  |

OBJECTIVE 3 – RESTORE ECOLOGICAL HEALTH

VISION: A significantly healthier indigenous habitat and better functioning ecosystems. Greater terrestrial, riparian and estuarine vegetation cover. More aquatic and indigenous avian biodiversity

TARGET: Establish saltmarsh cover in all suitable areas of the harbour, especially in the Onepoto Arm Extend seagrass cover Increase riparian plant cover Extensive catchment vegetation restoration

ISSUES: Adverse impacts of numerous hard edges on the estuarine plant environment. Unknown ability of seagrass to re-establish.

Ecological Restoration - CURRENT ACTIVITY – completed or underway

Ecological Restoration - IMMEDIATE PRIORITY – to initiate over the next three years

| EB2 – Prepare an estuary re-vegetation plan NEW |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Why do it? | Provide coordinated framework for estuarine ecological restoration |  |  |  |  |
| What is involved | Engaging specialist consultant to prepare plan Includes consideration of harbour edge re-vegetation and restoration and SH1 lagoons restoration Environmental group liaison - PICT, GOPI, PHACCT Buffering the harbour from road and rail networks |  |  |  |  |
| What do we expect to achieve? | Agreed targeted and prioritised plan for estuary restoration activity |  |  |  |  |
| Lead agency | Assisted by | Estimated cost | Comment |  |  |
| GW | PCC PHACCT | $50K | Involvement of PHACCT through comment on plan |  |  |

| EB3 – Implement an estuary re-vegetation plan NEW |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Why do it? | Assist estuary ecosystems restoration – improve marine and bird habitat Co-benefits as a filter of sediments and pollutants Improve harbour aesthetics Buffering the harbour from road and rail networks |  |  |  |  |
| What is involved | Implement a prioritised planting plan Planning nursery requirements Organising of community planting opportunitie |  |  |  |  |
| What do we expect to achieve? | Restoration of optimal estuarine vegetation cover Improved marine and bird biodiversity Aesthetic improvement |  |  |  |  |
| Lead agency | Assisted by | Estimated cost | Comment |  |  |
| GW | PCC PHACCT | $50K/yr | Involvement of PHACCT |  |  |

| EB4– Promote re-vegetation and new coast/estuary care groups targeted at the Onepoto Arm and catchment |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Why do it? | Opportunity and need Public interest Consistency with GOPI/KPB work in Pauatahanui Inlet |  |  |  |  |
| What is involved | Facilitate and support new harbour-focused care groups Facilitate and support new stream care groups |  |  |  |  |
| What do we expect to achieve? | Cost- and time- effective planting and litter removal programmes Community engagement in harbour strategy and action plan |  |  |  |  |
| Lead agency | Assisted by | Estimated cost | Comment |  |  |
| GW | DOC PHACCT | Within existing planned budget | Involvement of PHACCT |  |  |

| EB6 – Expand the three-yearly cockle survey to the Onepoto Arm NEW |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Why do it? | ? Consistent approach to both arms of harbour A harbour health indicator |  |  |  |  |
| What is involved | Community field survey Data collection and analysis |  |  |  |  |
| What do we expect to achieve? | Monitor Inlet and cockle dynamics and health Inform harbour management decisions Comparisons between arms of the harbour |  |  |  |  |
| Lead agency | Assisted by | Estimated cost | Comment |  |  |
| PCC | GOPI, GW PHACCT | Cost to be determined | Involvement of PHACCT – discuss with GOPI |  |  |

| EB7 – Prepare and implement a seagrass restoration plan NEW |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Why do it? | Key element to marine species restoration |  |  |  |  |
| What is involved | Prepare targeted and prioritised planting plan Planting programme Community involvement |  |  |  |  |
| What do we expect to achieve? | Improved marine biodiversity |  |  |  |  |
| Lead agency | Assisted by | Estimated cost | Comment |  |  |
| GW | PCC, NIWA PHACCT | Cost to be determined | Involvement of PHACCT – trial first |  |  |

Ecological Restoration - MEDIUM PRIORITY – to initiate over the next 4 to 10 years or longer term

| EC2 – Design and build an estuary interpretation network, centre or kiosk POSSIBLE LONG-TERM OPPORTUNITY |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Why do it? | Unique opportunity – similar facility unknown in New Zealand Educational and tourist resource |  |  |  |  |
| What is involved | Assess and recommend most cost effective opportunities, locations and option Construction and Development of interpretation material, design and installation Staffing Ongoing resourcing |  |  |  |  |
| What do we expect to achieve? | Public education – tell the estuary and strategy story – local interpretation of a global story Tourist attraction Environmental leadership |  |  |  |  |
| Lead agency | Assisted by | Estimated cost | Comment |  |  |
| PCC, GW | TROTR PHACCT | $500K + $100K/yr | Opportunity with Ngati Toa and PHACCT |  |  |